## Slide 1: Kairos VR
Jonathan Oates
Kaitlin Dell

## Slide 2: General Description
Strategic space-combat game in which you control your ship via a holographic display in front of you. The primary focus is on out-maneuvering and outwitting your opponents.
Holographic table in front of you (effectively top-down)
Spacey controls (conservation of momentum, etc.)
Can freeze time in order to plan attacks and maneuvers

## Slide 3: Basic Mechanics
Flight Controls
  Ship flies towards reticle (controlled by Vive wand)
Weapon Controls
  Ship fires active weapon towards reticle (where applicable)
  Range, accuracy, rate of fire, and effects vary
Time Pause
  Temporarily freeze time in order to plan attacks and maneuveurs

## Slide 4: Controls
options menu
L: weapons radial
R: ship radial
Steam Overlay
fire/use
pause time

## Slide 5: In Game (WIP)
player ship
ship control
weapon control
bullet trace

## Slide 6: Not Shown in Screenshot
Additional monitors
  Monitors will be arrayed above the table
  Give information regarding enemy ships, weapon cooldowns, etc.
Additional ships
  Enemy ships will vary in style according to faction of ship
Cabin interior
  Detailed interior of your ship’s cabin that reacts to game events
  Ex: Lights go red and dark when ship is heavily damaged

## Slide 7: Timeline
November 8st
  Continued programming (dynamic environment, AI refinement, additional weapons)
  Sound discovery
  Trailer produced and edited
November 15th
  Continued programming (for remainder of project)
  Mission implementation (simple goals to start)
  Trailer refinement
November 22nd
  Sound implementation
  Texturing done
November 29th
  Playtesting conducted
  Changes based on playtesting results planned (implementation started)
December 6th
  Trailer fully refined (sounds, updated gameplay footage, titles, etc.)
  Playtest changes implemented
December 13th
  All the things done (posters, documents, etc.)
  Final version built and ready for demo (also project saved to USB drive)

## Slide 8: Engines, APIs, etc.
Unreal Engine 4.17.2 (4.18 if easily portable)
Autodesk Maya 2018
Substance Painter
HTC Vive (full setup)